Crew Schedule System

Administrator Reference  ·  Forrest Group / Stephanie Jones

# System Overview

The Paragon Crew Schedule System consists of two browser-based tools hosted on paragontulsaresults.com, connected to a serverless data store via a Netlify Function.

| File | Tool Name | Purpose |
| --- | --- | --- |
| lookahead.html | 3-Week Look-Ahead | Supers enter and submit weekly headcount |
| crew-schedule.html | Crew Deployment Gantt | Tyler/Dale view baseline + live actuals |
| netlify/functions/blobs.js | Blob Store API | Serverless function — reads/writes headcount data to Netlify Blobs |

# Deploy Folder

All files are maintained in:

C:\Users\stephanie\paragon-deploy\

Folder contents:

- netlify.toml — build config, function routing, CORS headers

- lookahead.html — Look-Ahead input tool

- crew-schedule.html — Gantt visualization

- netlify/functions/blobs.js — data API

- netlify/functions/package.json — @netlify/blobs dependency

- netlify/functions/node_modules/ — installed packages (do not delete)

- README.md — deploy instructions

All other tools (WIP Dashboard, ODOT Price History, etc.) should also live in this folder.

# Standard Deploy Command

From Command Prompt (not PowerShell):

cd C:\Users\stephanie\paragon-deploy nnetlify deploy --prod

Use --skip-functions-cache only when the blobs.js function file itself has changed:

netlify deploy --prod --skip-functions-cache

# Credentials

| Item | Value / Location |
| --- | --- |
| Site | paragontulsaresults.com |
| Netlify Site ID | d5746cd2-17b6-4e09-a348-9619018b738f |
| Netlify Project | app.netlify.com/projects/paragonwipreview |
| Personal Access Token | Stored as NETLIFY_ACCESS_TOKEN environment variable on site. Do not embed in code. Regenerate at app.netlify.com if compromised. |
| CLI Link | Site is linked in C:\Users\stephanie\paragon-deploy\.netlify\ |

# How to Add a Job to the Look-Ahead

Jobs are pre-populated in the DEFAULT_JOBS object inside lookahead.html. To add a job:

- Open lookahead.html in a text editor (VS Code recommended)

- Search for DEFAULT_JOBS

- Find the appropriate section array: site, util, conc, or asph

- Add a new entry following this pattern:

{jn:'580', pn:'Jenks-Elm Street (6/15)', crew:'Jared', pm:'', od:'06/15/2026', ad:'', status:'', imp:'', days:Array(15).fill('')}

Fields: jn = job number, pn = project name, crew = foreman name (must match dropdown exactly), pm = project manager, od = original due date (MM/DD/YYYY), ad = added days.

After editing, save the file and run the standard deploy command.

# How to Add a Job to the Gantt

Jobs in the Gantt are maintained in the PROJECTS array inside crew-schedule.html. Each entry specifies weekly headcount per crew type for all 19 weeks. To add a job:

- Open crew-schedule.html in a text editor

- Search for const PROJECTS =

- Add a new entry following the existing format

- W0 = week of 5/18, W1 = week of 5/25, W2 = 6/1, continuing weekly through W18 = 9/21

- Use null for weeks with no scheduled crew, 'S' for subcontractor weeks

When the master schedule is updated (e.g. new Excel from Tyler), the Gantt data array should be updated to reflect it. This is currently a manual step.

# How to Add a Super to the Look-Ahead

Supers are listed in two places in lookahead.html:

- The <select id="superName"> dropdown HTML — add an <option> tag

- The MAP object inside the myCrewNames() function — add the slug and crew name variant

Example: adding "Pete" with crew name "Pete" In the dropdown: <option value="pete">Pete</option> In the MAP: pete: ['pete'],

The crew field in that super's job rows must match the name exactly (case-insensitive). Check DEFAULT_JOBS to confirm.

# Troubleshooting

| Symptom | Fix |
| --- | --- |
| Super's rows not highlighted yellow | Crew field in their DEFAULT_JOBS row doesn't match their dropdown name. Check spelling/case. |
| Save shows green bar but Gantt shows no data | Week date mismatch. Super saved under a different Monday than Tyler is querying. Confirm week picker on both tools. |
| "/api/blobs" returns error about credentials | NETLIFY_ACCESS_TOKEN env var may have expired or been cleared. Re-run: netlify env:set NETLIFY_ACCESS_TOKEN [token] |
| Function logs show no activity | Check app.netlify.com/projects/paragonwipreview/logs/functions. If blobs function not listed, redeploy with --skip-functions-cache. |
| Old data in blob store | Each save overwrites the key for that super+week. Old weeks persist indefinitely but don't affect current week queries. No cleanup needed. |
| Deploy shows "Config file not found" | You're not in the paragon-deploy directory. Run: cd C:\Users\stephanie\paragon-deploy first. |

# Rollout Email Template

Use this draft when introducing the Look-Ahead submittal to supers. Send via group text or email. Plain language, no jargon.

Subject: New weekly check-in — takes 2 minutes from your phone Hey everyone — Starting this Monday we're using a simple online form to track weekly headcount by job. All it takes is: 1. Go to: paragontulsaresults.com/lookahead.html 2. Pick your name from the dropdown 3. Type your crew numbers for the week 4. Hit Save My Rows — green bar means it went through Your rows are already set up for your jobs. You can't mess up anyone else's numbers. I'm attaching a quick reference card. Post it in your trailer. If you have any trouble give me a call. Thanks Baba